Muslim Council of Britain

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

AskAdil Platform

Build Cost & Running Cost Analysis

AI-assisted development vs. traditional build comparison

Prepared for: MCB Executive Team

Date: April 2026

Classification: CONFIDENTIAL — MCB Internal

# 1. Executive Summary

AskAdil is a six-microservice AI legal education platform for British Muslims, built end-to-end over a 30-day period (March 24 – April 22, 2026) by a single developer using AI-assisted ("vibe-coding") tooling. This paper sets out what it cost to build and what it costs to run.

### Headline numbers

| Metric | AI-assisted (actual) | Traditional build (estimated) |
| --- | --- | --- |
| Calendar time | 30 days | 6–9 months |
| Team size | 1 developer | 2–3 senior developers + PM |
| Build cost | £300 – £8,000 | £120,000 – £240,000 |
| Code shipped | ~29,000 LOC, 378+ tests | Equivalent scope |

Running costs are estimated at £70–£180 per month (£840–£2,160/year) depending on usage volume, excluding payment processing fees and the custom domain.

### Key finding

AI-assisted development delivered a platform that would conventionally cost £120K–£240K and take 6–9 months, for between £300 (tooling only) and £8,000 (fully-loaded with contractor rate for one developer), in 30 calendar days with ~9 active coding days. This represents a 15–400× cost reduction and an 8× time compression.

# 2. What Was Built

The platform comprises six deployed microservices plus supporting infrastructure:

| Service | Purpose | Tech stack |
| --- | --- | --- |
| adil-frontend | User-facing Chainlit chatbot at askadil.org | Chainlit, Python, Docker |
| adil-rag-api | RAG engine: Gemini FST, content extraction, viability scoring, reporting orchestration, solicitor directory | FastAPI, Google GenAI SDK, httpx, lxml |
| adil-outreach-engine | AI-powered outreach campaigns (solicitor signup, partner engagement) with LangGraph agents, SendGrid, Stripe, Cal.com | FastAPI, LangGraph, arq, SQLAlchemy, Redis |
| adil-report-bridge | Submits hate-crime reports to external portals via browser automation | FastAPI, browser-use, Playwright |
| adil-document-uploader | Daily case-law fetch from The National Archives, Gemini FST upload, Telegram heartbeat | FastAPI, arq, lxml, google-genai |
| adil-landing | Static marketing site | nginx, HTML/CSS |

### Infrastructure on Railway (10 services total)

- 6 application containers (listed above)

- 2 managed Postgres databases (conversation logs, outreach, case-law judgments)

- 2 managed Redis instances (arq queues, session state)

- External: Google Gemini, SendGrid, Stripe, Cal.com, Cloudflare DNS, TNA Atom API

### Scope metrics

| Metric | Value |
| --- | --- |
| Python lines of code | 24,492 |
| TypeScript / JavaScript | 2,508 |
| HTML / CSS | 1,674 |
| Total lines (production code) | ~29,000 |
| Automated tests | 378+ across services |
| Git commits | 62 |
| Active coding days | 9 (calendar span: 30 days) |
| Microservices deployed | 6 |
| Case-law judgments ingested | 1,040 (daily auto-fetch) |

# 3. AI-Assisted Build Cost

Two framings are presented below. The first is the strict out-of-pocket cost actually incurred. The second is the fully-loaded equivalent if the developer's time were billed at a market rate.

### 3.1 Out-of-pocket tooling cost (actual cash spent)

| Item | Period | Cost (GBP) |
| --- | --- | --- |
| Claude Max subscription (for Claude Code) | 1.5 months × £160 | ~£240 |
| Cloudflare, domain registration (askadil.org) | Year 1 | ~£15 |
| Railway free-tier / hobby infrastructure during development | 1.5 months | ~£45 |
| Total out-of-pocket build cost |  | ~£300 |

### 3.2 Fully-loaded cost (if developer's time were billed)

Using the git history, active coding days = 9 (concentrated in 3 bursts). Assuming 8 productive hours per active day = 72 hours of engineering time.

| Rate benchmark | Hours | Cost (GBP) |
| --- | --- | --- |
| UK senior full-stack contractor (£80/hr) | 72 | £5,760 |
| UK senior full-stack contractor (£120/hr, specialist) | 72 | £8,640 |
| Plus tooling (Section 3.1) | — | £300 |
| Total fully-loaded cost (range) |  | £6,060 – £8,940 |

# 4. Traditional "Old-School" Build Estimate

For comparison, the same scope delivered by a conventional development team following industry-standard practice. Estimates are based on typical UK rates and scope-based effort assumptions for a greenfield project with comparable complexity.

### 4.1 Effort breakdown

| Workstream | Weeks | FTE | Notes |
| --- | --- | --- | --- |
| Discovery, design, legal content curation | 4 | 1 PM + 1 solicitor consultant | Stakeholder workshops, legal review |
| Backend: RAG API, prompt engineering, Gemini integration | 8 | 1 senior engineer | Including iteration on citations, viability scoring |
| Outreach engine (LangGraph, arq, email/Stripe/Cal) | 6 | 1 senior engineer | Agent design, scheduling, webhooks |
| Report-bridge (browser automation for 8 portals) | 4 | 1 senior engineer | Playwright flows, robustness |
| Document uploader + case-law pipeline | 2 | 1 engineer | TNA integration, FST management |
| Frontend (Chainlit UI + landing page) | 3 | 1 frontend engineer | Jurisdiction flows, session mgmt |
| DevOps: Railway, CI/CD, monitoring, heartbeat | 2 | 1 DevOps | Multi-service deploys |
| QA, integration testing, content validation | 3 | 1 QA engineer | 378+ tests equivalent |
| Total effort | 32 |  | ~6–9 months calendar time with parallelism |

### 4.2 Cost at UK rates

| Scenario | Team / duration | Cost (GBP) |
| --- | --- | --- |
| Lean in-house team (permanent hires, fully-loaded salary) | 2 seniors × 6 months | £96,000 |
| Mid-range consultancy | 2 seniors + PM × 6 months | £150,000 |
| Agency build (typical rate card) | 3 seniors + PM × 9 months | £240,000 |
| Traditional build range |  | £96,000 – £240,000 |

# 5. Cost Savings Summary

| Comparison | Ratio | Interpretation |
| --- | --- | --- |
| Out-of-pocket vs. traditional low end | 320× | £300 vs. £96,000 |
| Out-of-pocket vs. traditional high end | 800× | £300 vs. £240,000 |
| Fully-loaded vs. traditional low end | 12–16× | £6K–£9K vs. £96K |
| Fully-loaded vs. traditional high end | 27–40× | £6K–£9K vs. £240K |
| Calendar time | 6–9× | 30 days vs. 6–9 months |

Caveats:

- These estimates compare a production-shipped system against a hypothetical traditional build of the same scope. They do not account for the quality, correctness, or long-term maintenance differences between AI-assisted and traditional code.

- The AI-assisted cost excludes legal/content curation by subject-matter experts, which for AskAdil was done in parallel by the developer (a practising Muslim familiar with MCB's priorities) rather than contracted out.

- Traditional estimates assume no offshore cost-reduction; offshore rates could bring traditional builds into the £40K–£80K range at additional oversight cost.

# 6. Running Costs

Monthly cloud and service costs for AskAdil in production. Usage-dependent items are shown at low, medium, and high traffic scenarios.

### 6.1 Fixed infrastructure

| Item | Provider | Monthly cost | Notes |
| --- | --- | --- | --- |
| Application services × 6 | Railway | £24 – £96 | £4–16/service depending on plan |
| Postgres × 2 | Railway | £8 – £16 | Shared across services |
| Redis × 2 | Railway | £8 – £16 | arq queue + session state |
| Custom domain askadil.org | Cloudflare / registrar | £1.25 | £15/year amortised |
| Cloudflare DNS / proxy | Cloudflare | £0 | Free tier |
| Fixed subtotal |  | £41 – £129 |  |

### 6.2 Usage-based (AI + messaging)

Assumes Gemini 2.5 Flash at published rates (input £0.06/1M tokens, output £0.24/1M tokens).

| Item | Low traffic | Medium traffic | High traffic |
| --- | --- | --- | --- |
| User queries / month | 500 | 5,000 | 25,000 |
| Gemini API (RAG + vision + heartbeat) | £1 | £8 | £40 |
| SendGrid (email receipts, outreach) | £0 (free tier) | £15 | £15 |
| Stripe fees (on paid solicitor listings, est.) | £0 – £20 | £50 – £100 | £100 – £300 |
| Usage-based subtotal | £1 – £21 | £73 – £123 | £155 – £355 |

### 6.3 All-in monthly total

| Scenario | Low traffic | Medium traffic | High traffic |
| --- | --- | --- | --- |
| Fixed (low band) | £41 | £41 | £41 |
| Usage (mid point) | £11 | £98 | £255 |
| Uplift for pro plans / growth | £0 | £30 | £80 |
| Total monthly | ~£50 | ~£170 | ~£375 |
| Total annual | ~£600 | ~£2,040 | ~£4,500 |

Current usage places AskAdil in the low-to-medium traffic band. Annual running cost is therefore expected to be £600–£2,040 until the directory reaches scale.

# 7. 3-Year Total Cost of Ownership

Combining build cost with three years of operating cost at medium traffic:

| Component | AI-assisted | Traditional build |
| --- | --- | --- |
| Year 0 build cost | £300 – £8,940 | £96,000 – £240,000 |
| 3 years of running cost (medium traffic) | £6,120 | £6,120 |
| 3 years of maintenance (est. 10% of build/yr for traditional) | Included | £28,800 – £72,000 |
| 3-year TCO (range) | £6,420 – £15,060 | £130,920 – £318,120 |

Traditional maintenance cost is estimated at 10% of build cost per year (industry rule-of-thumb for active feature development + bug fixes + dependency updates). AI-assisted maintenance is bundled into ongoing developer tooling cost.

# 8. Caveats and Recommendations

### 8.1 Things to watch

- Vendor lock-in: Gemini and Railway are proprietary. Exit strategy and portability should be reviewed annually.

- Legal accuracy: AI-assisted code quality and legal content quality require continued sampling and SME review. Budget £5K/year for solicitor advisory review.

- Scaling step-changes: moving from Railway hobby to pro plans, or Gemini Flash to Pro models, can multiply costs. Monitor the usage-based band.

- Knowledge concentration: a single-developer build is a key-person risk. Document runbooks (already partially done) and consider cross-training a second engineer.

### 8.2 Recommendations

- Accept the 15–40× cost advantage for further AskAdil feature work while retaining independent SME review of legal content.

- Budget £2,000/year for running costs (medium traffic band) plus £5,000/year for legal advisory review, totalling a £7,000/year operating envelope.

- Re-forecast when: user queries exceed 25K/month; directory reaches 100+ firms; or any new microservice is added.

- Formalise the developer toolchain (Claude Max, Railway, GitHub) as an MCB-approved stack to ensure continuity.

# Appendix A: Data Sources

- Git history: 62 commits across 30 days (March 24 – April 22, 2026), via `git log`

- Code metrics: `find` + `wc -l` across service directories

- Railway pricing: published rates at railway.com/pricing (April 2026)

- Gemini pricing: published rates at ai.google.dev/pricing (April 2026)

- UK contractor rate benchmark: ITJobsWatch Q1 2026 median for senior full-stack + LLM specialism

- Traditional build scope estimate: author's experience + industry rules of thumb for microservice-heavy projects